## Slide 1
Technical Presentation

## Slide 2: Agenda
Introduction to Touch For Food
Project Plan
Risk Management
Critical Requirements
Traceability
Architecture
The Process
Verification and Testing
Artifact Management

## Slide 3: Touch For Food
The idea
  Waiter-reduced dining experience
  User data collection
  Allow restaurant to better serve their clients
NFC and QR Codes
  Allows customers to log in using mobile devices
  Creates a session between restaurant and user
    Table ID
    User ID

## Slide 4: Project plan
Effort
  Budgeted 414 person-hours per week
  Too high. Adjusted goal to 200 person-hours per week.
Schedule
  Activity-on-node diagram
  Discussed during the planning of each iteration.
  Adjusted according to the priority of tasks

## Slide 5: Project plan
Skills
  Although everyone did some of everything, when deadlines were tight, the person with the best ability to complete a particular task was assigned the task.
Resources
  Jira
  Visual Studio
  SVN

## Slide 6: Project plan
Monitoring and Control
  Monitored how close we were to schedule.
  To get back on track:
    Increase person-hour effort
    Increase organization
    Create clear roles for each iteration (QA, Bug Basher, etc.)
    Take advantage of each team member’s skill set

## Slide 7: Risk management
Risk planning/monitoring
  Potential risks re-evaluated at the beginning of each iteration for both short-term and long-term
  Used past projects and experience to identify potential risks

## Slide 8: Risk management
Identified risks
  Schedule slips (missed scheduled deadlines)
  Procedural risks (conflicting priorities)
  Lack of adequate testing
  Conflicting responsibilities (other classes, work, etc.)
  Defect insertion while making “minor” changes (end of project)
  Budget
  Lost stakeholder/no restaurant stakeholder

## Slide 9: Risk management
Risk Control
  Schedule slips (contingency measures)
  Procedural risks (mitigation)
  Lack of adequate testing (contingency measures)
  Conflicting responsibilities (reduction through scheduling)
  Defect insertion while making “minor” changes (avoidance)
  Budget (acceptance)
  Lost stakeholder/no restaurant stakeholder (contingency measures/acceptance)
  Prioritized risks according to impact/likelihood

## Slide 10: Critical Functional Requirements for Customers
Place orders
Manage bills
Call for service
Manage profile
Review past meals
Notes: Place orders: Allow customer to place food orders to the restaurant
Manage bill: Distribute the ordered items into different bills
Call for service: Allow customer to request a waiter come to the table
Manage profile: Allow customer to change their personal information
Review past meals: Allow customer to leave reviews and ratings on their past meals

## Slide 11: Critical Functional Requirements for Restaurants
Manage menus
Manage items
Manage bills
Obtain statistical reports
Notes: Manage menus: Allow the restaurant to manage multiple menus according to current needs
Manage items: Allow the restaurant to manage the items listed in menus.
Manage bills: Allow the restaurant to distribute the ordered items into different bills
Obtain statistical reports: Allow the restaurant to obtain statistical reports on ordered items and waiter performance

## Slide 12: Critical Non-Functional Requirements
Mean Time Between Failure
Response time
Simultaneous orders within one restaurant
Concurrent users browsing the system
Notes: MTBF: Should be no less than 10 months
Response time: Should not exceed 10 seconds
Simultaneous orders: Up to 25
Concurrent users: As many as 200 without performance loss

## Slide 13: Validation of requirements
Jira sets each task’s id
User story id used to provide traceability throughout the documents
User story id used to link user story to Use Cases (UC), System Sequence Diagrams (SSD), System Operations (SO), Operational Contracts (OC), Sequence Diagrams (SD) and Test Cases (TC)
Done by appending user story id to artifact’s acronym.

## Slide 14: Validation of Requirements
Provides an easy way to trace all requirements through the various documents and find the correct artifact.
Traceability matrix also provides a system wide view
NFRs assigned an id in Supplementary Specifications which can be used to trace the NFR in other documents.

## Slide 15: Architecture
Touch For Food is a Web Based MVC application (sort of).
The MVC architecture was extended to use an extra component called the View Model Model.
The Web component used the REST architecture.

## Slide 16: Why MVC (sort of)?
MVC promotes separation of concerns.
Views are thin clients, models are table data gateways, controllers had most of the logic.
While Touch For Food is an MVC application it was built on top of an N-Tier architecture.
Allowed for the common functionalities to be factored out.

## Slide 17: MVC explanation

## Slide 18: REST vs SOAP
REST is less coupled then SOAP.
REST has an emphasis on readability
REST does not require the passing and parsing of XML.
This means less data is being passed, which is crucial since Touch For Food is a mobile application.

## Slide 19: Verification – Peer Review & Improvements
Peer Review
  Done before committing large changes
  Using Assembla & Tortoise SVN
Improvements
  Distinct task type in JIRA
  Often introduced during team meetings.

## Slide 20: Verification - Testing
Unit Testing
  Amount: 230
  Statement Coverage (Blocked Base)
    Project : 51.44%
    Controller Layer : 55.74%
    Mapper Layer: 73.36%
UI Testing
  Amount: 45
  Platforms
    Google Chrome - 26.0.1410.43 m
    Samsung S3 - Android 4.1.13
    iPhone 4 – iOS 6.1
* Tests are regressive

## Slide 21: Verification - Defects
Criticality | Number of Defects
Blocker | 12
Critical | 20
Major | 83
Minor | 41
Trivial | 24
Total | 180
Number of Defects vs. Criticality
Defects vs. Sprint
Defect Removal Effectiveness Percentage (DRE): 88.24%
Test Case Design Efficiency Percentage (TDE): 65.45%

## Slide 22: Verification – Code Quality
Analysis Tool: Code Metrics Viewer
Analysis Tool: Code Metrics Viewer
Measures
  Maintainability Index: Good Standing
  Cyclomatic Complexity: Good Standing
  Depth of Inheritance: Good Standing
  Class Coupling: Good Standing
  Lines of Code: Good Standing

## Slide 23: Process
Iterative development cycle (Agile)
Weekly meetings
Two week sprints
Why Agile?

## Slide 24: Selecting a Process
Team Perspective
Project Perspective

## Slide 25: Team Perspective
Nine members
Different schedules
  Game/Web concentrations
  Part time jobs
  Other projects
Timeboxing forces members to work

## Slide 26: Project Perspective
TFF is a proof of concept
Lack of expertise in restaurant domain
Requirements were never set in stone
New technology
Risks needs to be addressed

## Slide 27: Other Iterative Development Models
Spiral
Rapid
Cleanroom
Unified Process (framework)

## Slide 28: Artifacts Management
Models
Source code
Documentation
Stories and process

## Slide 29: Artifacts: Models
Models generated by Visual Studio
Stored in SVN repository

## Slide 30: Artifacts: Source code
Stored in SVN repository hosted by Assembla1
Use of branches for feature development
1 http://www.assembla.com

## Slide 31: Artifacts: Documentation
Stored in SVN repository hosted by Assembla1
Created using Microsoft Word
Use of Word templates to keep consistency across all documents.
Split into:
  Requirements
  Analysis
  Architecture
  Management
  Traceability
  Test Report/Plan
  User Interface Requirements
  Installation Guide
  User Manual

## Slide 32: Artifacts: Stories and process
Use JIRA1 to manage:
  Stories
  Defects
  Sprints
  Improvements
  Time
1http://www.atlassian.com/software/jira/overview