## Slide 1: Touch For Food Stakeholder Presentation
CloudNine

## Slide 2: Agenda
Original Backlog
Description and update of each story
Demo
Questions?

## Slide 3: Original Backlog

## Slide 4: Users
Customer
Restaurant
Waiter
Developer

## Slide 5: Manage Menu
8 story points
Status: Complete
For user: Restaurant
Description: Create, update, delete, mark as inactive menus for your own restaurant

## Slide 6: Manage Personal Profile
34 story points
Status: Partially Complete/Scoped Out
For user: Customer
Description: Create, edit user. Manage social networking page (reviews, order history, friends)

## Slide 7: View Menu
3 story points
Status: Open
For user: Customer
Description: View menu, categories, item details, search

## Slide 8: Order Food
13 story points
Status: Complete
For user: Customer
Description: Add item to order, place order, change order

## Slide 9: Manage Tables
3 story points
Status: Complete
For user: Restaurant, Customer
Description: NFC tag or QR tap, assign table

## Slide 10: Sign In
3 story points
Status: Complete
For user: All users
Description: After login to TFF, the appropriate options should be available based on user role

## Slide 11: Call Waiter
1 story points
Status: Open
For user: Customer, Waiter
Description: A customer should be able to summon a waiter with the press of a button. A waiter should see all alerts for tables that have made a call.

## Slide 12: Restaurant Bill Management
8 story points
Status: Complete
For user: Waiter, Restaurant
Description: A waiter should be able to separate any order items from various orders from a single table and put them on any number of bills.

## Slide 13: Customer Bill Management
8 story points
Status: Open
For user: Customer
Description: A customer should be able to split his order into any number of bills.

## Slide 14: Toppings and Sides
8 story points
Status: Open
For user: Restaurant
Description: As a restaurant, one should be able to associate side dishes (ex. Fries or salad) and toppings (ex. Lettuce, tomato, etc.)

## Slide 15: Leave Review
3 story points
Status: Open
For user: Customer
Description: A customer should be able to review an item that he/she has ordered.

## Slide 16: Scoped Out Stories
Restaurant Page
Customer Management and Accountability
View Restaurant Statistics and Reviews
Manage Personal Profile

## Slide 17: To Do
User History
Mobile Phone wrappers
NFC and QR
UI
Flow
Restaurant Statistics and Reports? (last priority)

## Slide 18: Organization of Ordered items

## Slide 19: Questions?