## Slide 1: Touch For Food February 7 Meeting
CloudNine

## Slide 2: Agenda
Activity on Node
Risk Management
Budget
Demo
Questions?

## Slide 3: Risk Management
Schedule slips
  Increase in effort
Procedural risks
  QA
  Bug basher
  Flow fixer
  Branches and code reviews

## Slide 4: Risk Management
Technology risks
  Added Finders/Output Mappers
Lost stakeholder
  Found new stakeholder

## Slide 5: Activity on Node

## Slide 6: Budget
Total person-hours budgeted to date: 3,726 ph
Total person-hours worked: 1,132 ph
Person-hours budgeted per sprint: 414 ph
Too high (46 hours per person)

## Slide 7: Questions?